## Slide 1: Distributed sorting
Team White

## Slide 2: Weekly progress
Week 1  None, due to mideterm
Week 2  Commit convention, planning
Week 3  Flow, gRPC, gensort, merge algorithm, develop setting, Test case
Week 4  Develop setting, discuss detailed implementation

## Slide 3: Logistic
Use notion to record our meetings / information
Weekly meeting for every Thursday, long time
Pop-up meeting when urgent  minimize
Record everything that needed
One leader, two followers

## Slide 4: Details – server
Development settings
 No cluster server, but local server
  MacBook Pro (2019), Monterey 12.4
  Mac mini (2021), Monterey 12.6
  SBT 1.4.9
  Scala 2.12.12
  Java 11.0.17 (ubuntu Java)
  ubuntu 22.04.1 (LTS)
  docker

## Slide 5: Details – library
Libraries  gRPC, log4j
Gensort for input data

## Slide 6: Overall design

## Slide 7: Design – main

## Slide 8: Design – master

## Slide 9: Design - worker

## Slide 10: Key points
Multi-disk, multi-thread
Partitioning Criteria
Adjusting
Merge algorithm
Auto testing

## Slide 11: Milestones
Conclude discussion about partitioning
Conclude discussion about adjusting
Conclude discussion about detailed implementation about service, message
Implement gRPC connection setting
Implement each service, message
Debug
Implement Auto-test

## Slide 12: plans
Date | To-do | Note
until now | Detail planning | 1/3 planning
~ 11/27 | Implement project | 1/6 coding
~ 11/30 | Make auto-test, test | 1/4 early test
~ 12/9 | Debugging | 1/4 system test, debug

## Slide 13: End
Thank you